5/21/2026

# CrowdStrike Falcon Platform

CrowdStrike Falcon Deployment Tracker

Checklist_v1.0

Table of Contents

1. Document Purpose	3

2. Environment Discovery & Infrastructure Assessment	4

2.1 Infrastructure Discovery Checklist	4

3. Deployment Platform & Method Selection Matrix	6

3.1 Supported Deployment Platforms	6

3.2 Deployment Method Decision Tracker	8

4. Pre-Deployment Readiness Checklist	9

4.1 Stage 1 — Governance & Access Readiness	9

4.2 Stage 2 — Technical Readiness	9

4.3 Stage 3 — Test Case Planning & Validation Readiness	10

5. Deployment Execution Tracker	12

5.1 Stage A — Pilot Rollout (Strongly Recommended)	12

5.2 Stage B — Controlled Rollout (Recommended)	13

5.3 Stage C — Enterprise Rollout (Final Production Rollout Stage)	15

6. Deployment Test Case Execution Tracker	16

7. Post-Deployment Validation Checklist	17

8. Deployment Timeline & Monitoring Plan	18

8.1 Rollout Scaling Model	18

8.2 Deployment Timeline	18

9. Daily Deployment War Room Agenda	19

Recommended During Active Rollout	19

# 1. Document Purpose

This document serves as a deployment governance tracker, migration readiness checklist, rollout monitoring sheet, operational execution guide, and validation framework for CrowdStrike Falcon deployments across enterprise environments.

The checklist is designed to support:

- Multiple deployment platforms

- Hybrid enterprise infrastructures

- Cloud and on-prem environments

- VDI and AVD environments

- Enterprise-scale rollout governance

- Operational validation and deployment testing

This document can be adapted depending on:

- Client infrastructure maturity

- Endpoint management tooling

- Change management requirements

- Regulatory and governance obligations

- Deployment scale

# 2. Environment Discovery & Infrastructure Assessment

Objective

Identify the client’s infrastructure, endpoint management capabilities, operating systems, deployment dependencies, governance controls, and operational constraints before selecting the Falcon deployment strategy.

## 2.1 Infrastructure Discovery Checklist

| Item | Status | Responsible Team | Notes |
| --- | --- | --- | --- |
| Endpoint management platform identified | ☐ | Endpoint Engineering | Intune / SCCM / JAMF / GPO / Other |
| Active Directory environment confirmed | ☐ | IAM / Infrastructure | Hybrid / On-Prem / Cloud-only |
| Azure AD / Entra ID integration validated | ☐ | IAM Team | Required for Intune |
| Existing EDR/AV products identified | ☐ | Security Engineering | Include versions |
| Existing deployment tools identified | ☐ | Endpoint Engineering | SCCM, PDQ, Tanium, BigFix, etc. |
| Operating systems inventory collected | ☐ | Infrastructure Team | Windows/macOS/Linux |
| Server inventory validated | ☐ | Server Operations | Critical production systems |
| VDI/AVD environment identified | ☐ | VDI Team | Persistent / non-persistent |
| Remote/off-network devices identified | ☐ | Endpoint Team | VPN dependency |
| Firewall/proxy restrictions reviewed | ☐ | Network Team | Port 443 outbound |
| Security change management process identified | ☐ | Governance Team | CAB requirements |
| Maintenance window requirements documented | ☐ | Project Manager | Business constraints |
| Rollback requirements defined | ☐ | Security Engineering | Recovery process |
| Critical applications identified | ☐ | Application Owners | Compatibility validation |
| High-risk production systems identified | ☐ | Infrastructure Team | Priority monitoring required |

# 3. Deployment Platform & Method Selection Matrix

Objective

Select the most suitable deployment method based on:

- Client infrastructure

- Endpoint management tooling

- Operating systems

- Automation maturity

- Security governance requirements

- VDI/AVD architecture

- Remote workforce requirements

## 3.1 Supported Deployment Platforms

| Deployment Platform | Best Use Case | Automation Level | Recommended For | Primary Owner Team |
| --- | --- | --- | --- | --- |
| Microsoft Intune | Cloud-managed Windows endpoints | High | Modern Azure AD / Entra ID environments | Endpoint Engineering |
| Microsoft SCCM / MECM | Traditional enterprise Windows management | High | Large on-prem enterprise environments | EUC / SCCM Team |
| Microsoft AVD | Azure Virtual Desktop environments including pooled and personal session hosts | High | Cloud-hosted VDI infrastructure using Azure Virtual Desktop | Cloud Infrastructure / AVD Team |
| JAMF Pro | Apple/macOS fleet management | High | Enterprise macOS environments | macOS Engineering |
| Group Policy (GPO) | Active Directory-based deployment | Medium | Traditional AD environments | Windows Infrastructure |
| CrowdStrike RTR Deployment | Remote response deployment | Medium | Emergency deployment scenarios | SOC / Security Operations |
| PowerShell Script Deployment | Flexible scripted rollout | Medium | Small or hybrid environments | Endpoint Engineering |
| PDQ Deploy | Rapid software deployment | Medium | Mid-size enterprise environments | IT Operations |
| Tanium | Large-scale endpoint operations | High | Global enterprise environments | Endpoint Operations |
| BigFix | Patch and endpoint deployment management | High | Regulated enterprise environments | Infrastructure Operations |
| Manual Installation | Individual host deployment | Low | Isolated systems / testing | Local IT Support |
| Linux Config Management (Ansible/Puppet/Chef) | Linux automation deployment | High | Enterprise Linux infrastructure | Linux Engineering |
| VDI Golden Image Deployment | Non-persistent VDI deployment | High | Citrix / VMware Horizon environments | VDI Engineering |

## 3.2 Deployment Method Decision Tracker

| Deployment Area | Recommended Strategy | Selected Option | Approved By |
| --- | --- | --- | --- |
| Windows Workstations | Automated deployment | ☐ | Security Architect |
| Windows Servers | Controlled phased deployment | ☐ | Infrastructure Lead |
| macOS Systems | JAMF or manual package deployment | ☐ | macOS Lead |
| Linux Systems | Scripted/Ansible deployment | ☐ | Linux Lead |
| Remote Users | Cloud-based deployment | ☐ | Endpoint Team |
| AVD Systems | Golden image integration | ☐ | AVD Team |
| High-Risk Systems | Controlled maintenance deployment | ☐ | CAB |
| Small Branch Offices | Lightweight script/manual deployment | ☐ | IT Operations |
| Hybrid Environment | Multi-platform deployment model | ☐ | Security Architect |

# 4. Pre-Deployment Readiness Checklist

## 4.1 Stage 1 — Governance & Access Readiness

| Activity | Status | Primary Owner | Supporting Team |
| --- | --- | --- | --- |
| Falcon admin access validated | ☐ | CrowdStrike Engineer | IAM Team |
| Deployment platform admin access validated | ☐ | Endpoint Administrator | Infrastructure Team |
| MFA verified for all admin accounts | ☐ | IAM Team | Security Team |
| CID code validated and documented | ☐ | CrowdStrike Engineer | SOC Lead |
| Deployment change request approved | ☐ | Change Manager | CAB |
| Stakeholder communication completed | ☐ | Project Manager | IT Operations |
| Deployment schedule approved | ☐ | PMO | Security Leadership |
| Rollback plan documented | ☐ | Endpoint Engineering | SOC Team |
| Escalation matrix approved | ☐ | SOC Manager | Security Governance |
| Pilot devices identified | ☐ | Endpoint Team | IT Support |

## 4.2 Stage 2 — Technical Readiness

| Activity | Status | Primary Owner | Supporting Team |
| --- | --- | --- | --- |
| CrowdStrike sensor downloaded | ☐ | CrowdStrike Engineer | Endpoint Team |
| Deployment package prepared | ☐ | Endpoint Engineer | Security Team |
| Silent install command validated | ☐ | Endpoint Engineer | CrowdStrike Engineer |
| Detection logic tested | ☐ | SOC Analyst | Endpoint Team |
| Legacy AV coexistence strategy approved | ☐ | Security Architect | Endpoint Team |
| Legacy AV uninstall method validated | ☐ | Endpoint Engineering | IT Operations |
| Network connectivity to CrowdStrike validated | ☐ | Network Security | Firewall Team |
| Proxy configuration validated | ☐ | Infrastructure Team | Security Team |
| Sensor update policy defined | ☐ | CrowdStrike Engineer | SOC Team |
| Host groups designed | ☐ | Security Engineer | Infrastructure Team |
| Prevention policy baseline approved | ☐ | Security Governance | SOC Lead |
| Falcon Complete onboarding completed | ☐ | SOC Manager | CrowdStrike MDR |
| SIEM integration readiness validated | ☐ | SIEM/SOC Engineer | SOC Team |

## 4.3 Stage 3 — Test Case Planning & Validation Readiness

Objective

Define, approve, and validate deployment test cases before production rollout.

Recommended Test Categories

- Installation validation

- Upgrade validation

- AV coexistence validation

- Performance testing

- Network connectivity testing

- Sensor telemetry validation

- Policy enforcement validation

- Rollback validation

- AVD/VDI persistence testing

- Remote endpoint testing

- SIEM integration testing

| Test Planning Activity | Status | Owner | Validation Goal |
| --- | --- | --- | --- |
| Test cases documented | ☐ | QA / Security Engineering | Formal validation plan approved |
| Pilot test endpoints selected | ☐ | Endpoint Team | Representative systems identified |
| Application compatibility test list finalized | ☐ | Application Owners | Business-critical apps validated |
| Rollback testing procedure approved | ☐ | Change Management | Recovery process validated |
| Performance baseline captured | ☐ | Infrastructure Team | Before/after comparison available |
| Detection test scenarios prepared | ☐ | SOC Team | Security validation ready |
| AVD/VDI persistence testing planned | ☐ | AVD/VDI Team | Re-composition validation ready |
| SIEM validation test cases approved | ☐ | SIEM Team | Event ingestion validated |
| Test success criteria approved | ☐ | Security Leadership | Formal acceptance criteria defined |

# 5. Deployment Execution Tracker

## 5.1 Stage A — Pilot Rollout (Strongly Recommended)

Purpose

Validate deployment methodology, sensor behavior, operational monitoring, and infrastructure compatibility before broader deployment.

Recommended Scope

- 5–25 endpoints

- IT/security teams

- Mixed hardware profiles

- Remote users

- Test servers

- Sample AVD/VDI hosts

Recommended Duration

2–5 business days

| Activity | Status | Owner | Validation Criteria |
| --- | --- | --- | --- |
| Pilot deployment initiated | ☐ | Endpoint Engineering | Deployment started |
| 5–25 pilot systems targeted | ☐ | Endpoint Team | Devices reachable |
| Sensor installation successful | ☐ | CrowdStrike Engineer | Service installed |
| Sensors reporting to Falcon | ☐ | SOC Analyst | Active status |
| No BSOD/performance issues | ☐ | IT Operations | Stability confirmed |
| No AV conflicts detected | ☐ | Security Engineering | No duplicate drivers |
| Detection telemetry validated | ☐ | SIEM Engineer | Logs visible |
| Pilot test cases executed | ☐ | QA Team | Test results approved |
| Pilot sign-off completed | ☐ | Security Leadership | Approval documented |

## 5.2 Stage B — Controlled Rollout (Recommended)

Purpose

Gradually expand deployment in controlled waves while monitoring operational and security stability.

Recommended Scope

- 50–500 endpoints per wave

- Department-based rollout

- Regional rollout

- Limited production servers

Recommended Duration

1–2 weeks

Key Characteristics

- Controlled deployment waves

- CAB-governed changes

- Enhanced monitoring

- Active rollback readiness

- Daily deployment review

Controlled Rollout and Enterprise Rollout are NOT the same.

Controlled Rollout

- Gradual expansion phase

- Smaller deployment batches

- Higher operational oversight

- Used to identify hidden enterprise-wide issues before full rollout

Enterprise Rollout

- Final organization-wide deployment phase

- All remaining production systems targeted

- Full operational deployment at scale

| Activity | Status | Owner | Validation Criteria |
| --- | --- | --- | --- |
| 50–500 systems targeted | ☐ | Endpoint Team | Rollout initiated |
| Cross-department deployment validated | ☐ | IT Operations | Coverage confirmed |
| Sensor health stable | ☐ | SOC Team | Green status |
| Falcon prevention policy applied | ☐ | CrowdStrike Engineer | Policy visible |
| No unresolved deployment failures | ☐ | Endpoint Engineering | Error threshold acceptable |
| Alert flow operational | ☐ | SOC Lead | Detection testing passed |
| Intune/SCCM/JAMF reporting validated | ☐ | Endpoint Admin | Compliance visible |
| Controlled rollout test cases executed | ☐ | QA Team | Validation approved |

## 5.3 Stage C — Enterprise Rollout (Final Production Rollout Stage)

Purpose

Complete full-scale organization-wide deployment after successful pilot and controlled rollout validation.

Recommended Scope

- All remaining endpoints

- Enterprise server infrastructure

- Remote systems

- Production VDI/AVD infrastructure

- High-availability systems

Recommended Duration

Variable based on environmental scale and governance requirements

| Activity | Status | Owner | Validation Criteria |
| --- | --- | --- | --- |
| Enterprise deployment approved | ☐ | CAB | Change approved |
| Full deployment initiated | ☐ | Endpoint Engineering | Deployment active |
| Critical infrastructure monitored | ☐ | SOC Team | No outages |
| Server rollout completed | ☐ | Server Operations | Stability confirmed |
| Remote systems deployment completed | ☐ | Endpoint Team | Off-network systems covered |
| Sensor coverage exceeds 95% | ☐ | Security Engineering | KPI validated |
| No systems in RFM | ☐ | SOC Analyst | Operational status healthy |
| Enterprise validation test cases executed | ☐ | QA Team | Final validation approved |

# 6. Deployment Test Case Execution Tracker

| Test Case | Scope | Status | Owner | Expected Result |
| --- | --- | --- | --- | --- |
| Sensor installation validation | Endpoint deployment | ☐ | Endpoint Team | Successful installation |
| Sensor registration validation | Falcon console | ☐ | SOC Team | Device visible in console |
| Policy assignment validation | Falcon policy management | ☐ | CrowdStrike Engineer | Correct policy applied |
| Legacy AV coexistence testing | Existing security stack | ☐ | Security Engineering | No conflict detected |
| System performance testing | CPU/RAM/Login impact | ☐ | Infrastructure Team | Acceptable performance |
| Detection telemetry testing | SIEM/SOC validation | ☐ | SIEM Team | Events visible |
| Network connectivity testing | Proxy/firewall validation | ☐ | Network Team | Successful communication |
| Rollback testing | Recovery validation | ☐ | Endpoint Engineering | Successful rollback |
| AVD persistence testing | AVD host pools | ☐ | AVD Team | Sensor persistence validated |
| Reboot persistence testing | Endpoint restart validation | ☐ | Endpoint Team | Sensor operational post reboot |

# 7. Post-Deployment Validation Checklist

| Validation Activity | Status | Responsible Team | Success Criteria |
| --- | --- | --- | --- |
| Devices visible in Falcon Console | ☐ | CrowdStrike Engineer | All active |
| Devices visible in deployment platform | ☐ | Endpoint Team | Compliance reporting |
| Prevention policies enabled | ☐ | Security Engineering | Enforcement active |
| Sensor versions standardized | ☐ | CrowdStrike Engineer | No deprecated versions |
| SIEM ingestion validated | ☐ | SIEM Team | Events flowing |
| Falcon alerts routed to SOC | ☐ | SOC Team | Alert queue operational |
| Incident response workflow tested | ☐ | SOC Lead | RTR validated |
| Exclusion governance established | ☐ | Security Governance | Approval workflow active |
| Health dashboards configured | ☐ | Reporting Team | KPI visibility |
| False positive tuning initiated | ☐ | Detection Engineering | Tuning plan active |
| Documentation repository updated | ☐ | PMO | Final documentation stored |
| Final project sign-off completed | ☐ | Security Leadership | Deployment closed |

# 8. Deployment Timeline & Monitoring Plan

## 8.1 Rollout Scaling Model

| Deployment Scale | Endpoint Volume | Recommended Rollout Strategy | Suggested Timeline | Monitoring Requirement |
| --- | --- | --- | --- | --- |
| Small Scale | 0–500 endpoints | Pilot → Controlled → Enterprise rollout | 1–2 weeks | Standard operational monitoring |
| Medium Scale | 500–1500 endpoints | Multiple controlled rollout waves before enterprise rollout | 2–4 weeks | Enhanced SOC monitoring |
| Large Scale | >1500 endpoints | Regional/phased enterprise rollout with CAB governance | 4+ weeks | Dedicated deployment war room |

## 8.2 Deployment Timeline

| Stage | Estimated Duration | Objective | Owner |
| --- | --- | --- | --- |
| Environment Discovery | 2–5 Days | Infrastructure assessment | Security Architect |
| Platform Selection & Validation | 1–2 Days | Deployment method approval | Endpoint Engineering |
| Governance & Technical Readiness | 2–3 Days | Operational preparation | Endpoint Engineering |
| Test Case Planning & Approval | 1–2 Days | Validation preparation | QA / Security Engineering |
| Pilot Rollout | Week 1 | Initial validation deployment | Security Engineering |
| Controlled Rollout | Week 2 | Department-level phased deployment | Endpoint Team |
| Enterprise Rollout | Week 3+ | Organization-wide deployment | Infrastructure Team |
| Server Deployment | After workstation stability | Critical systems onboarding | Server Operations |
| Optimization & Tuning | Ongoing | Detection tuning and operational stability | SOC & Detection Engineering |

# 9. Daily Deployment War Room Agenda

## Recommended During Active Rollout

| Agenda Item | Owner | Duration |
| --- | --- | --- |
| Deployment progress review | Project Manager | 10 min |
| Failed deployment review | Endpoint Engineering | 10 min |
| Sensor health review | SOC Analyst | 10 min |
| AV conflict review | Security Engineering | 10 min |
| Infrastructure impact review | IT Operations | 10 min |
| Critical alerts/incidents review | SOC Lead | 10 min |
| Test case execution review | QA Team | 10 min |
| Rollback discussion (if needed) | Change Manager | 5 min |
| Action item assignment | PMO | 5 min |